CS 192 Software Engineering II
Implementation Plan
Date	Activity	Accountability / (Name of Individual)	Comments/Remarks
Jan 20 / Jan 22	Estimate and plan the implementation / Make and sign team contract	Patricia Regarde	Documents: Plan, Contract, Prioritized RTM
	Formulate Code Review Checklist / Formulate User Acceptance Criteria	Cyan Villarin	Documents: Code Review Checklist, User Acceptance Criteria
Jan 27 / Feb 05	Code Sprint 1, Unit Test	Marbille Juntado, Patricia Regarde, Cyan Villarin	https://github.com/MarbilleJuntado/Scholarship-Management-System/tree/master/Implementations/UPSMS%20v1.0
	Integration Test features identified in Sprint 1	Marbille Juntado, Patricia Regarde, Cyan Villarin
Feb 10 / Feb 12	System Test Sprint 1 Fix Bug	Cyan Villarin	https://github.com/MarbilleJuntado/Scholarship-Management-System/blob/master/Implementations/Sprint%201/UPSMS_Sprint%201%20Code%20Review.odt
	Retest Sprint 1 Release Commit	Marbille Juntado
Feb 10 / Feb 19	Code Sprint 2, Unit Test	Marbille Juntado, Patricia Regarde, Cyan Villarin
	Integration Test features identified in Sprint 2	Marbille Juntado, Patricia Regarde, Cyan Villarin
Feb 22 / Feb 26	System Test Sprint 2 Fix Bug	Patricia Regarde
	Retest Sprint 2 Release Commit	Marbille Juntado
Feb 29 / Mar 4	Code Sprint 3, Unit Test	Marbille Juntado, Patricia Regarde, Cyan Villarin
	Integration Test features identified in Sprint 3	Marbille Juntado, Patricia Regarde, Cyan Villarin	Demo
Mar 9 / Mar 11	System Test Sprint 3 Fix Bug	Marbille Juntado, Patricia Regarde, Cyan Villarin
	Retest Sprint 3 Release Commit	Marbille Juntado, Patricia Regarde, Cyan Villarin
Mar 14 / Mar 18	Code Sprint 4, Unit Test	Marbille Juntado, Patricia Regarde, Cyan Villarin
	Integration Test features identified in Sprint 4	Marbille Juntado, Patricia Regarde, Cyan Villarin	Demo
Apr 01 / Apr 03	Holy Week (Holy Wednesday)
	Holy Week (Good Friday)
Apr 08 / Apr 10
			Demo
Apr 15 / Apr 17

Apr 22 / Apr 24
			Demo
Apr 29 / May 1
	Labor Day
May 6	Alpha Testing
May 8	Submission of Alpha Testing Results
May 13	Beta Testing
May 15	Submission of Beta Testing Results
May 20	Course Debriefing

Expected Number of Sprint Commits: 13
Expected Number of Code Reviews: 13
Expected Number of Software Release: 2 (Alpha and Beta)