CS 192 AY 2015-2016
Lessons Learned Report

Prepared by: Marbille Juntado, Patricia Regarde, Cyan Villarin / Date: April 6, 2016 / Project Name: UP Scholarship Management System / Client: Ms. Rowena Solamo / Sprint Number: 5
What were the main lessons your team learned in this sprint? We learned that starting early for development is really something. We have accomplished a lot of requirements for Sprint 3. / 2. Describe one example of what went right in this sprint. Most requirements were completed so it’s really a successful sprint. / 3. Describe one example of what went wrong in this sprint. We failed to implement viewing of scholarship status. But it will be done before the next sprint. We are also not able to implement the returning of application from signatory. And the defining of scholarship is to be modified. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? We will always keep backup copies of our local files before pulling from git. Merging of files should be done earlier to avoid last minute conflicts.