CS 192 AY 2015-2016
 Sprint Review Checklist

Reviewer's Name:	Marbille Juntado		Peer Review Date:		Feb. 17, 2016
Project Name:	UP Scholarship Management System		Project ID:		N/A
			(if applicable)
Developer’s Name:	UP SMS Group (Juntado, Regarde, Villarin)	Sprint Number		2
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
System should allow student to apply for an application to scholarship.	NO	User Interface included.
System should allow admin to accept an application.	YES
System should allow admin to reject an application.	YES
System should allow signatory to accept an application.	YES	Signatory Order to follow
System should allow signatory to reject an application.	YES	Signatory Order to follow
System should allow signatory to return and forward an application.	NO
System should allow signatory to monitor the applications.	YES	User admin can view the applications from the interface.
System should allow admin to monitor applications.	YES	User signatory can view the applications from the interface.

# Reviewer’s Comments: